# STATEMENT OF WORK

SOW-SAMPLE-0001

Sample Platform Modernization

Sample Engagement Customer

| SOW/GSD ID | SOW-SAMPLE-0001 |
| --- | --- |
| Project Name | Sample Platform Modernization |
| Commercial Model | Fixed Price |
| Solution Architect | Sample Solution Architect |
| Account Executive | Sample Account Executive |
| Inside Sales Representative | Sample Inside Sales |
| Revision | 2 |

# Services Overview

Deliver the agreed project scope using the five delivery phases.

# Services Description

The services below are organized into the Plan, Design, Implement, Validate, and Release delivery lifecycle. Each phase describes the work, deliverables, responsibilities, and acceptance criteria.

# Plan

Deliver the reviewed plan scope for the sample engagement.

Reviewed level of effort: 12 hour(s).

## Execution Approach

Review the agreed plan requirements

Complete the approved plan activities

## Deliverables

Reviewed plan delivery record

## US Signal Responsibilities

Provide access and confirm the plan outcomes

## Customer Responsibilities

Provide the agreed plan services and review the results

## Prerequisites

Confirm the plan prerequisites are in place

## Dependencies

Depends on completion of the prior-phase deliverables

## Assumptions

Assumes the reviewed plan scope is unchanged

## Acceptance Criteria

Customer reviews the documented plan results

## Validation Steps

Validate the plan outcome against the acceptance criteria

## Risks / Considerations

Schedule risk if the plan prerequisites are delayed

# Design

Deliver the reviewed design scope for the sample engagement.

Reviewed level of effort: 13 hour(s).

## Execution Approach

Review the agreed design requirements

Complete the approved design activities

## Deliverables

Reviewed design delivery record

## US Signal Responsibilities

Provide access and confirm the design outcomes

## Customer Responsibilities

Provide the agreed design services and review the results

## Prerequisites

Confirm the design prerequisites are in place

## Dependencies

Depends on completion of the prior-phase deliverables

## Assumptions

Assumes the reviewed design scope is unchanged

## Acceptance Criteria

Customer reviews the documented design results

## Validation Steps

Validate the design outcome against the acceptance criteria

## Risks / Considerations

Schedule risk if the design prerequisites are delayed

# Implement

Deliver the reviewed implement scope for the sample engagement.

Reviewed level of effort: 14 hour(s).

## Execution Approach

Review the agreed implement requirements

Complete the approved implement activities

## Deliverables

Reviewed implement delivery record

## US Signal Responsibilities

Provide access and confirm the implement outcomes

## Customer Responsibilities

Provide the agreed implement services and review the results

## Prerequisites

Confirm the implement prerequisites are in place

## Dependencies

Depends on completion of the prior-phase deliverables

## Assumptions

Assumes the reviewed implement scope is unchanged

## Acceptance Criteria

Customer reviews the documented implement results

## Validation Steps

Validate the implement outcome against the acceptance criteria

## Risks / Considerations

Schedule risk if the implement prerequisites are delayed

# Validate

Deliver the reviewed validate scope for the sample engagement.

Reviewed level of effort: 15 hour(s).

## Execution Approach

Review the agreed validate requirements

Complete the approved validate activities

## Deliverables

Reviewed validate delivery record

## US Signal Responsibilities

Provide access and confirm the validate outcomes

## Customer Responsibilities

Provide the agreed validate services and review the results

## Prerequisites

Confirm the validate prerequisites are in place

## Dependencies

Depends on completion of the prior-phase deliverables

## Assumptions

Assumes the reviewed validate scope is unchanged

## Acceptance Criteria

Customer reviews the documented validate results

## Validation Steps

Validate the validate outcome against the acceptance criteria

## Risks / Considerations

Schedule risk if the validate prerequisites are delayed

# Release

Deliver the reviewed release scope for the sample engagement.

Reviewed level of effort: 16 hour(s).

## Execution Approach

Review the agreed release requirements

Complete the approved release activities

## Deliverables

Reviewed release delivery record

## US Signal Responsibilities

Provide access and confirm the release outcomes

## Customer Responsibilities

Provide the agreed release services and review the results

## Prerequisites

Confirm the release prerequisites are in place

## Dependencies

Depends on completion of the prior-phase deliverables

## Assumptions

Assumes the reviewed release scope is unchanged

## Acceptance Criteria

Customer reviews the documented release results

## Validation Steps

Validate the release outcome against the acceptance criteria

## Risks / Considerations

Schedule risk if the release prerequisites are delayed

# Deliverables

Reviewed plan delivery record

Reviewed design delivery record

Reviewed implement delivery record

Reviewed validate delivery record

Reviewed release delivery record

# Exclusions

Anything not expressly included in the reviewed scope is excluded unless added through approved change control.

# Client Involvement

Provide the agreed plan services and review the results

Provide the agreed design services and review the results

Provide the agreed implement services and review the results

Provide the agreed validate services and review the results

Provide the agreed release services and review the results

# Assumptions and Dependencies

Assumes the reviewed plan scope is unchanged

Assumes the reviewed design scope is unchanged

Assumes the reviewed implement scope is unchanged

Assumes the reviewed validate scope is unchanged

Assumes the reviewed release scope is unchanged

Depends on completion of the prior-phase deliverables

# Commercial Basis

This scope is configured as Fixed Price. Any work outside the confirmed scope, assumptions, dependencies, or acceptance basis requires review through the applicable change-control process.

Commercial, legal, security, technical, and customer approvals remain authoritative where applicable.